Jenner Hanni
Pothole Project

Current Status

I have a working demo with sensor board hanging off outside of the NUC through the front USB port.

Next Steps

I have board and parts in-hand for the internal solution to hide sensor inside the NUC box. I need to assemble boards, and convert from BusPirate to FT232H breakout board. Then I'll get matplotlib interactive mode set up to get realtime graphs on the touchscreen for a much more effective demo.

Total: 33 hours

Dec 20 8 hours
- Background research.
- Set up the sensor on Arduino and read gyro/accelerometer registers by hand with the BusPirate.
- Using my local laptop computer for development while waiting for NUCs.

Dec 20 1 hour
- Met with Steve.

Dec 21 6 hours
- Designed and ordered breakout board from OSH Park.
- Set up script to read and write from the sensor, and collect the values in a logfile.
- Explore visualizing the data with Gnuplot.

Dec 28 2 hours
- Talking to PSAS folks about their rocket visualization, since they use the same kind of sensor. They use Kivy, a Python graphics library for touchscreens.

Dec 30 4 hours
- Whiteboard graphics requirements for the basic actual demo of collecting data on the NUC + sensor in realtime.
- Start exploring Kivy. get some basic interaction to start/stop data collection based on a button press.

Dec 31 11 hours
- Set up the NUC with Ubuntu Linux and everything for the program.
- Finished the Kivy graphical interface so the program can be controlled by a small touchscreen.
- Ran calibration tests at the different settings to identify which settings give us the best results.
- Put the NUC, BusPirate+Sensor, and touchscreen into a plastic box.
- Functional demo ready to collect sensor data for visualization, and to compare with sensor data collected from the Engine Control Unit.

Jan 1	1 hour
- Talked with PSAS folks again. They demonstrated how to use matplotlib in interactive mode.